# AtlasRC - Complete Project Handoff Document

Version: 3.1.0

Date: January 29, 2026

Prepared For: Alex

Supabase Project: opuykuydejpicqdtekne

# 1. EXECUTIVE SUMMARY

## What Is AtlasRC?

AtlasRC is a comprehensive real estate development management platform that replaces spreadsheets and manual processes for real estate developers. It combines project management, construction tracking, and multi-entity accounting into a single application.

## Current State Summary

| Component | Status | Details |
| --- | --- | --- |
| Frontend Code | ✅ 100% Complete | 139 pages, 150+ components, 635+ routes |
| Backend Services | ✅ 100% Complete | 70+ service modules |
| Database Schema | ✅ 100% Complete | 30 migrations, 150+ tables |
| Supabase Project | ⚠️ Created | Needs migrations run |
| Authentication | ✅ Code Ready | Needs demo mode disabled |
| Testing | ❌ None | Zero test files |

## Bottom Line

The application is built. What's needed to go live:

- 1. Run database migrations (30 SQL files)

- 2. Remove demo mode and hardcoded values

- 3. Deploy to hosting platform

- 4. Test and fix edge cases

Estimated effort: 40-80 hours

# 2. PROJECT DESCRIPTION

## Business Purpose

AtlasRC manages the entire lifecycle of real estate development projects:

Deal Pipeline (Opportunities Module)

Track potential deals from initial lead through contract signing: lead capture, property analysis, 5-stage pipeline (Prospecting → Contacted → Qualified → Negotiating → Under Contract), contract generation and e-signature.

Project Management (Projects Module)

Manage active development projects: Acquisition (due diligence, closing), Construction (budgets, schedules, permits, bids, change orders), Finance (cash flow, loans, draw requests, pro forma), Disposition (sales, settlements).

Multi-Entity Accounting (Accounting Module)

Full double-entry accounting: Holding → Operating → Project LLC hierarchy, chart of accounts, journal entries, bank reconciliation, financial reports (P&L, Balance Sheet, Cash Flow, Trial Balance, GL), job costing, 1099 tracking, investor distributions.

Team Operations (Operations Module)

Coordinate team activities: task management, team roles/permissions, e-signature workflows (DocuSeal), document library, team chat, SharePoint and Outlook integration.

System Administration (Admin Module)

Configure the platform: user management with RBAC, template libraries (budgets, schedules, pro formas), floor plan and pricing libraries, audit logs, integration settings.

## Supported Business Models

• Spec Build - Build custom homes for sale

• Horizontal Lot Development - Subdivide land, develop lots, sell to builders

• Build-to-Rent (BTR) - Build rental properties

• Fix & Flip - Purchase, renovate, sell

# 3. TECHNOLOGY STACK

## Core Framework

• React 18.3.1 - UI Framework

• Vite 5.4.3 - Build Tool & Dev Server

• React Router 6.26.2 - Client-Side Routing

• Tailwind CSS 3.4.11 - Utility-First Styling

## State Management

• Zustand 4.5.5 - Client State

• TanStack React Query 5.90.16 - Server State & Caching

• React Hook Form 7.70.0 - Form State

• Zod 3.25.76 - Schema Validation

## Backend & Database

• Supabase JS 2.45.4 - Database Client

• PostgreSQL (via Supabase) - Relational Database

• Supabase Auth, Storage, Realtime - Built-in services

## UI Components

• Radix UI - 25+ accessible primitives

• shadcn/ui - 23 pre-built components

• Lucide React - Icon library

• Framer Motion - Animations

## Integrations

• DocuSeal - E-Signature (✅ Ready)

• SharePoint - Document Storage (✅ Ready)

• Outlook - Calendar/Email Sync (✅ Ready)

• Plaid - Bank Account Linking (⚠️ Optional)

# 4. WHAT HAS BEEN BUILT

## Code Statistics

| Metric | Count |
| --- | --- |
| Pages | 139 |
| Routes | 635+ |
| Components | 150+ |
| Services | 70+ |
| Custom Hooks | 17 |
| Database Tables | 150+ |
| Migration Files | 30 |

# 5. COMPLETE FEATURE INVENTORY

## A. Opportunities/Pipeline Module ✅

5 Pages: OpportunitiesPage, OpportunityDetailPage, OpportunityFormPage, PipelineAnalyticsDashboardPage, OpportunityComparisonPage

Features: Pipeline Stages, Deal Numbering (YY-NNN-Address), Property Analysis, Kanban Board, Contract Generation, E-Signature, Pipeline Analytics, Deal Comparison, Activity Timeline

## B. Projects Module ✅

58 Pages organized into sections:

• Overview: Project details, contacts, milestones, activity feed, health dashboard

• Acquisition: Deal analysis, due diligence, closing checklist, purchase contracts

• Construction: Budget, schedule, Gantt, permits, bids, change orders, work orders, RFIs, punch lists, photos

• Finance: Cash flow, loans, draw requests, pro forma, sales, vendors

• Disposition: Sales contracts, settlement statements, fund tracking

• Documents: Document library, expiration tracking, tasks, meetings, audit

## C. Accounting Module ✅

71 Pages - the most comprehensive module:

• Core: Dashboard, Chart of Accounts, Entity/Project Ledger, Transactions, Journal Entries

• AP: Bills, Vendors, Batch Payments

• Banking: Bank Accounts, Bank Feeds, Reconciliation, Credit Cards

• Reports: P&L, Balance Sheet, Cash Flow, Trial Balance, GL, Job Costing

• Advanced: Consolidation, Payroll, Expenses, Depreciation, Tax, Forecasting, Investor Portal

• Workflows: Month-End Close, Invoice Approval, Payment Approval, Wire Transfer Approval

## D. Operations Module ✅

20+ Pages: Teams, Tasks, Document Library, E-Sign, Notifications, Contract Templates, Workflow Templates, Resource Allocation

## E. Admin Module ✅

25+ Pages: Users, Teams, Permissions Matrix, Settings, Floor Plans, Pricing Library, All Template Types (Budget, Proforma, Schedule, Deal, COA, Task), Integrations, Audit Logs

## F. Reports Module ✅

5 Pages: Preset Reports, Custom Reports, Subscribed Reports, Report Packages, Trends

# 6. DATABASE & SUPABASE STATUS

## Supabase Project Details

Project Reference: opuykuydejpicqdtekne

Project URL: https://opuykuydejpicqdtekne.supabase.co

Dashboard: https://supabase.com/dashboard/project/opuykuydejpicqdtekne

## Current Database Status

| Item | Status | Action |
| --- | --- | --- |
| Supabase Project | ✅ Created | None |
| Anon Key | ✅ Configured | In .env |
| Migrations | ⚠️ Not Run | Run 30 SQL files |
| Storage Buckets | ⚠️ Not Created | Create 6 buckets |
| Edge Functions | ⚠️ Not Deployed | Deploy via CLI |

## Storage Buckets to Create

1. project-documents - Project files

2. opportunity-documents - Pipeline documents

3. expense-receipts - Receipt images

4. investor-documents - Investor documents

5. asset-documents - Asset files

6. general-documents - General files

# 7. SECURITY CONSIDERATIONS

## Critical Security Items

1. Demo Mode (MUST DISABLE)

Location: src/lib/supabase.js and src/contexts/AuthContext.jsx

Issue: Demo mode accepts ANY credentials and uses mock data

Fix: Set isDemoMode = false and remove DEMO_USER constant

2. Hardcoded Values (MUST REPLACE)

• "Highland Park Development LLC" appears 12+ times

• Sample UUIDs in seed.sql

• demo@atlasdev.com in AuthContext.jsx

3. RLS Policies (SHOULD REFINE)

Current: USING (true) - allows all authenticated users

Recommended: Refine to role-based policies

# 8. GO-LIVE CHECKLIST

## Phase 1: Database Setup (4-8 hours)

☐ Open Supabase SQL Editor

☐ Run migration files in order (1-30)

☐ Verify tables created in Table Editor

☐ Create 6 storage buckets

☐ Set bucket policies to authenticated access

## Phase 2: Code Cleanup (8-16 hours)

☐ Disable demo mode in src/lib/supabase.js

☐ Remove DEMO_USER from src/contexts/AuthContext.jsx

☐ Search and replace "Highland Park Development LLC"

☐ Remove remaining hardcoded mock data

☐ Test local build: npm run build

## Phase 3: Authentication Setup (2-4 hours)

☐ Enable Email provider in Supabase Auth

☐ Set Site URL to production domain

☐ Add Redirect URLs for production

☐ Customize email templates

☐ Create first admin user

## Phase 4: Security Hardening (8-16 hours)

☐ Review RLS policies for all tables

☐ Refine policies to role-based

☐ Test permission boundaries

☐ Configure CORS in Supabase

## Phase 5: Testing (16-32 hours)

☐ Test authentication flow (signup, login, logout, reset)

☐ Test core workflows (entity → opportunity → project → budget → draw)

☐ Test accounting (journal entries, reports)

☐ Test integrations (e-sign, documents)

☐ Fix bugs discovered

## Phase 6: Deployment (4-8 hours)

☐ Choose hosting platform (Vercel recommended)

☐ Connect repository

☐ Configure environment variables

☐ Deploy: vercel --prod

☐ Configure custom domain

☐ Verify HTTPS working

## Phase 7: Post-Launch (4-8 hours)

☐ Set up error monitoring (Sentry)

☐ Verify Supabase backups enabled

☐ Document deployment configuration

# 9. DEPLOYMENT INSTRUCTIONS

## Vercel (Recommended)

1. Install Vercel CLI: npm install -g vercel

2. Deploy: vercel

3. Configure environment variables in Vercel Dashboard

4. Production deploy: vercel --prod

5. Add custom domain in Vercel Dashboard

## Environment Variables Required

• VITE_SUPABASE_URL=https://opuykuydejpicqdtekne.supabase.co

• VITE_SUPABASE_ANON_KEY=(your key)

• VITE_DOCUSEAL_URL=https://api.docuseal.co (optional)

• VITE_DOCUSEAL_API_KEY=(your key) (optional)

# 10. QUICK REFERENCE

## Key URLs

• Dashboard: https://supabase.com/dashboard/project/opuykuydejpicqdtekne

• SQL Editor: https://supabase.com/dashboard/project/opuykuydejpicqdtekne/sql

• Table Editor: https://supabase.com/dashboard/project/opuykuydejpicqdtekne/editor

• Auth Settings: https://supabase.com/dashboard/project/opuykuydejpicqdtekne/auth

• Storage: https://supabase.com/dashboard/project/opuykuydejpicqdtekne/storage

## Key Files

• Main Router: src/App.jsx

• Database Client: src/lib/supabase.js

• Auth Context: src/contexts/AuthContext.jsx

• Environment: .env

• Migrations: supabase/migrations/*.sql

## Commands

• npm run dev - Start dev server (port 5173)

• npm run build - Production build

• npm run preview - Preview production build

• vercel --prod - Deploy to Vercel

# TOTAL ESTIMATED EFFORT: 40-80 HOURS

| Phase | Hours |
| --- | --- |
| Database Setup | 4-8 |
| Code Cleanup | 8-16 |
| Auth Setup | 2-4 |
| Security Hardening | 8-16 |
| Testing | 16-32 |
| Deployment | 4-8 |
| Post-Launch | 4-8 |
| TOTAL | 40-80 hours |

Document generated: January 29, 2026 | AtlasRC Version: 3.1.0